=== Weekly Team Report (Team 12: Pair) ===

Week 5 (Summary) (Scrum master: Arvindh Swami)

3/16 3 hrs 8ee65a1 User Story 7, Task 6 & 7 Created and tested function to handle complaint logging and reporting

3/16 1 hr fa2819e User Story 4, Task 2 Created request to send email when a user forgets their email

3/16 8 hrs 300827b User Story 5, Task 7 Implemented the basic chatroom

User Story 8, Task 2 and worked on implementing server

connections. (Still working on this)

3/16 1 hr f36154a User Story 4, Task 3 Finish debugging and testing forgot password

3/16 2 hr 8ae3a6f User Story 6, Task 1,2 Ban/Unban intern

3/15 1 hr 0e0b279 User Story 10, Task 1 Created a function to remove an

intern from a chat room

3/15 7 hr 73c15f5 User Story 5. Task 1,2 Implemented most chat room

User Story 8, Task 1 functions

User Story 9, Task 2,4

User Story 10, Task 4

3/15 4 hr 406d7f4 User Story 9, Task 5 Rigorously tested all previously implemented chat rooms functions. Fixed bugs as they were discovered.

3/13 2 hrs bce146b User Story 11, Task 2 Completed implementing scoring function

3/13 2 hrs 1b4d16c User Story 9, Task 8 & 12 Created functions to get list of Chatrooms, Interns and Mods.

3/12 3 hrs 2269367 User Story 11, Task 1/2 Designed scoring system and worked on implementing scoring function

3/11 3 hrs 2975350 User Story 5, Task 5 Created a function to add messages to a chat room

3/11 2 hrs 03423e3 User Story 5, Task 9 Created a function to get previous messages from database

3/10 1 hr 789b459 User Story 4, Task 1 Add forgot password form, needs testing

3/9 1 hr 346d281 User Story 13, Task 2 Finish restructuring for landing page

Week 6 (Plan) (Scrum Master: Hiten Rathod)

[Meetings]

03/19 - Discuss moderator controls and how to implement settings.

03/21 - Discuss creation of company profiles.

03/23 - Discuss testing of the entire system that works.

[Individual Goals]

Adam: Create members page

Hiten: Test all functions. Implement company side stuff.

Darwin: Create objects for the company profile. Create functions to add and remove objects and locations. Complete leftover functionality for chat rooms.

Kunal: Clean up chat room frontend and finish connecting it to the server

Arvindh: Work on intern list page to display interns in each chat room along with their percentage match and other important information from their bio.